## Slide 1
SOLUTION PRESENTATION
Infibeam Datacenter , Ahmedabad
17th Oct, 2018

## Slide 2: Contents
Sify a Strategic Partner for Infibeam
1
Architecture and Design
2
Implementation and Project Management
3
Operations and Support Methodology
4
Sify Value Addition
5

## Slide 3: Strategic Partnerships
Technology Partners
Cloud and Acceleration Partners
Application Partners
Security Partners

## Slide 4
UNDERSTANDING OF INFIBEAM REQUIREMENTS

## Slide 5: Sify’s Understanding oF the Business Requirements
Infibeam is building an Uptime Certified Tier III 200 Rack Data Center on 26th Floor of their GIFT City, Gandhinagar Office.
Infibeam intends to expand their business as a Cloud Services Provider in India.
The current requirement is segregated in 3 Phases:-
  Phase 1- Building an Infra for the workloads running currently on AWS & managing the Infra.
  Phase 2- Create a Cloud Services Model and extend it to Infibeam’s existing client base.
  Phase 3- Extend the Cloud Services Model to public & acquire new clients.
Infibeam wants the bidding partner to build the Cloud Architecture and Manage the same across all the 3 Phases of the Project Lifecycle.
The solution proposed should be on-demand replicable and scalable.

## Slide 6: REQUIREMENTS OF PHASE 1
What is the Key Idea of the Requirements?
Proposed a Comprehensive on-prem Cloud based Service for Infibeam Self Consumption & Future Customers
Remotely Manage & Monitor the Active DC components in Infibeam DC with onsite L1 Support
The Main Tasks for the How To Set Up & Operate…
To Build a Software Defined Data Center for its existing AWS workload migration with the Right Technology Selection
To Manage the SDDC with a Cloud Management Platform

## Slide 7: AWS Landscape shared by Infibeam

## Slide 8: Architecture Details
Solution Architecture and Detailed Design
On Premise Service Offerings
Solution Strengths
Implementation and Project Management
Operations and Management
Solution Highlights and Sify Value Addition

## Slide 9
ARCHITECTURE AND DESIGN OF SDDC

## Slide 10: SDDC – Infrastructure Selection Criteria
Hypervisor – Industry Leading, Interoperable with SDN and CMP
SDN – Multi Hypervisor Ready, Service Chaining Capabilities with L4-L7 Vendor Solutions, tight integration with Overlay
Consistent Networking – for both East-West as well as North-South traffic and extendable to Bare Metal across all Layers
Rich Telemetry – Complete Visibility of traffic to VM with an integrated underlay
Support for PNF and VNF
Micro Segmentation – that stays with the VMs as they migrate across Clusters/PODs

## Slide 11: Proposed Cloud Management Platform for Infibeam

## Slide 12: Proposed Cisco ACI for infibeam Datacenter Network
Centralized Policy-Defined Automation Management Consistent Networking
Real-Time Visibility and Application Health ScoreRich Telemetry – Complete Visibility of traffic to VM with an integrated underlay
Open and Comprehensive End-to-End SecurityMicro Segmentation
Open and Comprehensive End-to-End Security
Application Agility
Traffic optimization that improves application performance
Elimination of flooding from the fabric
Multitenancy (network slicing)
Connectivity for physical and virtual workloads with complete visibility on virtual machine traffic

## Slide 13: Infibeam Datacenter Proposed network architecture
Internet
WAN/MPLS
SLB
Perimeter
Firewall
Internal Firewall
WAN Router
WAN Router
L2 Switch
Core
Switches
10 Gig Fiber
1 Gig Copper
40 Gig Fiber
OOB Switches
L2 Switch
Service Leaf
Switches
P2P
OOB Firewall
Internet Router
Internet Router
LB
LB
SLB
APIC
Inline Management
Switches
Leaf Switches
Server Farm

## Slide 14: Solution-1 - Nutanix HCI Design View
10 Gb
4 Gb
8 Gb
2 Gb
10 Gb
4 Gb
8 Gb
2 Gb
Converged Network QoS
Bare Metal 4 Proc
Management Network Switch
Fabric A
Fabric B
25GbPS
1 GbPS
32 GbPS FC
HCI Cloud POD
10 Gb | PROD
8 Gb | Monitoring, Mgmt, Orchestration
4 Gb | Backup
2 Gb | File Storage
Network Switch
Nutanix AHV
Nutanix AHV
HCI Cloud POD
Nutanix AHV
HCI Cloud POD

## Slide 15: Nutanix HCi Solution – Hypervisor Design View
Clusters are created specific to OS platform e.g. CentOS, MySQL.
Resource groups are formed based on the business demand, VM priority (SLA), affinity rules and high availability rules are created in resource pool
High availability across entire virtualized IT environment
Continuous availability for critical applications on fault tolerance mode.
Folder structure is maintained for logical group of virtual machines
On Demand Scale-out architecture

## Slide 16: Solution-2 Converged Infrastructure compute Design View
10 Gb
4 Gb
8 Gb
2 Gb
10 Gb
4 Gb
8 Gb
2 Gb
Converged Network QoS
Bare Metal 2 Proc
Bare Metal 4 Proc
Management Network Switch
Fabric A
Fabric B
25GbPS
1 GbPS
32 GbPS FC
Cloud POD
10 Gb | PROD
8 Gb | Monitoring, Mgmt, Orchestration
4 Gb | Backup
2 Gb | File Storage
Network Switch

## Slide 17: CONVERGED Infrastructure – Hypervisor Design View
Clusters are created specific to OS platform e.g. Windows, Red-hat, Windows SQL, etc.
Resource groups are formed based on the business demand, VM priority (SLA), affinity rules and high availability rules are created in resource pool
High availability across entire virtualized IT environment
Continuous availability for critical applications on fault tolerance mode.
Folder structure is maintained for logical group of virtual machines

## Slide 18: Converged Solution – STORAGE View
SAN fabric consists of director class SAN switches at core and Edge SAN switches
MDS 9710 will be deployed at core and MDS 9148 at edge layer
Server Cluster wise edge san switches grouping
POD wise Zoning on vSAN and ACL
Unified Management
Performance Monitoring & Tuning
Application-to-spindle performance and capacity monitoring, reporting and forecasting
Non-disruptive Dynamic Data Movement
Enterprise Storage
Core FC switch
Network SWITCH
Unified Storage
Cloud POD
Bare Metal
Edge FC
switch
Edge FC switch

## Slide 19: Security Solutions and Controls – Addressing needs
APPLICATION
INFRASTRUCTURE
NETWORK
DATABASES
SYSTEMS
ENDPOINTS
MESSAGING
& CONTENT
SOLUTIONS
NEED & RISK DEFINITION
Intrusion Attempts
Unauthorized Access
Man in the middle attacks
Business Critical Data Disclosure to Competitors
Unrestricted third part access
Firewalls
Intrusion Detection/Prevention System
Extranet VPNs
Unauthorized Modification/Data.
Malicious Insiders
Password Management
Data Disclosure
Transactional Risks/Logging
Transaction Monitoring, Centralized Logging/Alerting
Strong Authentication/Password Vault
Vulnerability Exploitation
Intrusion Attempts
Integrity of Critical files.
Protection of system/audit logs
Data Manipulations
Centralized Logging/Alerting (SIEM)
Data Theft
Configuration Management
Antivirus with FW/IP
Patch/Configuration Management Solution
End Point Encryptions Solution
Exploitation of Application Level Vulnerabilities
Application Level Firewalls
Data Leakage Via Email and Web
SPAM/Reputation Issue
Mail Security Gateway with Anti-X features/NRS (that is RBL), Email encryption
Web Security Gateway with URL/Content Filtering

## Slide 20: Propose Security Solutions
NGFW
Next Generation Firewall Capabilities.
Ease of Use
Detailed Contextual Visibility.
Intelligent Traffic Handling.
Unified Access Security.
Extensive Network Support.
Identity-Centric Enforcement.
Sophisticated Application Control.
Advanced Intrusion Protection
Web Application Firewall (Optional Sify Shared Services model)
Protects web based applications without having to change the application itself.
Protects against application specific vulnerabilities
Act as a virtual patching for the applications
Protects against secret injection attack, cross scripting, command injection attack

## Slide 21: Propose Security Solutions
PRIVILEGE IDENTITY MANAGER
PIM manages, protects and controls access to all privileged accounts and makes hard-coded application credentials invisible to developers, database administrators, external vendors and IT staff.
PIM Suite creates easy to use, unified audit reports. It allows enterprises to enforce corporate security policies to ensure compliance with regulatory needs and security best practices related to access and usage of privileged accounts
Controlling Access to Privileged Accounts
Managing application and service credentials by providing solutions for securing and managing critical applications as well as Application Server accounts
Reduce IT Overhead with efficient control and less human error
SIEM- INCIDENT INVESTIGATION (Sify Shared Services Model)
Accelerates security investigations by enabling analysts to pivot through terabytes of meta-data, log data, & recreated network sessions with just a few clicks.
COMPLIANCE REPORTING
Reports, covering a multitude of regulatory regimes
Automates regulatory or governance focused reporting
UNIFIED BROWSER-BASED DASHBOARD
Browser based user interface which enables customizable analysis and monitoring user interfaces.
Monitoring, detection, investigation, and administration in a single integrated and customizable interface, driving analyst efficiency.
Customized views based on the particular roles of the security analysts.

## Slide 22: Security Operations Center (On-premise / Remote)
- - - - - - - - - Secure Connectivity - - - - - - - - -
Client
IT Infrastructure
IT
Controls
Applications
Security Devices
Network Devices
Critical
Systems
Central
Database
SIEM
Access & Application Security Alerts
Data Protection Alerts
System and Application alerts
Log monitoring & Event Analysis Alerts
End Point Security Alerts
Threat & Vulnerability Alerts
Incident
Tickets
Operator
Console
Sec. Ops
Reporting
Engine
Security
Analysts
Incident Data
Correlated Events
Notification
Incident Alerts/
Remediation Information
Service Mgmt.
Unified Security
Portal
Status Reporting
CMDB
Unified Security Portal
Notes: 22

## Slide 23: Proposed Backup Solution architecture
Datacentre Infrastructure
Enterprise-wide control
MSP-ready
Broad application protection
App-aware storage array snapshots
Strong security
FIPS-certified
Physical and virtual support
Active Directory (AD) support
Powerful catalog search
Extensive storage options

## Slide 24: State of the Art Toolset for OPERATIONS & mANAGEMENT
FUNCTIONALITY | SOLUTION USED
Service Desk | Service Now
ITSM Processes - Incident Management - Problem Management - Change Management - Knowledge Management | Service Now
Network Fault and Performance Monitoring | CA Spectrum, CA PM
DC IT Monitoring | CA UIM

## Slide 25
IMPLEMENTATION, PROJECT EXECUTION, OPERATIONS & MANAGEMENT

## Slide 26: Project Phases
INITIATION
  Acceptance of PO
  Contract sign-off with Infibeam
  Project & implementation Team formation
  High level Cloud Platform design, including
    Core Infrastructure (Service Provider Layer, Service Layer, Service Access layer)
    Cloud Application Platform
    On Premise Service
    Rack & Cabling design
    BOM Validation
    ITSM & Monitoring
  Release PO to vendors on solution components
  Define Acceptance testing strategy
  Define high level risk and risk mitigation policies
PLANNING
  Resource allocation
  Project Kick-Off meeting
  Creation of base deployment design
  Low level Cloud Platform design
    Compute
    Network
    HCI
    Storage, Backup
    Security
    CMDB
    Software Asset
    ITSM & Monitoring
  Process and Workflow design definition
  Validation of Used Cases for Cloud platform
  Acceptance Test Plan
  Development of Risk Management Plan
  Development of project quality management plan
  Development of communication Plan for project stake holders
EXECUTION
  Facility readiness
    Rack power, cooling provisioning
    Inter & Intra Rack Cabling (OFC)
  Delivery of equipment’s and accessories
  Cloud Infra/platform setup
  Set-up of Provider Layer
    Rack Mounting, Power-on test
    I&C of all hardware stack
    I&C of Orchestration Layer
    I&C of Service Layer
    I&C of Access Layer
    I&C of EMS
    I&C of Back-up
    I&C of Patch Management & AV
  Testing of Cloud Platform & services
  1 Application deployment for Cloud service testing
  Acceptance testing (pre-FAT)
  Training
  Final Acceptance testing (FAT)
  Operation readiness
  Proactive monitoring services & helpdesk readiness validation
  O&M team deployment
CONTROL
  Review of actual achievement vs. planned
  Measure Performance of the team.
  Take corrective actions based on gaps identified.
  Evaluate Effectiveness of Corrective Action.
  Respond to Risk Event Triggers.
CLOSURE/HANDOVER
  Complete documentation
  Handover Document and manuals
  Obtain Acceptance of Project Deliverables
  Hand over to Operations Team
  Facilitate Closure
  Collect Feedback
  Document Lesson Learned
  Release project resources

## Slide 27: Project Governance Organization
Executive Steering Committee will have members from Infibeam & Sify senior executive staff
Steering Board has members from Infibeam & Sify program management team, legal and contract teams required for contract management.
Service Delivery Board has members from Infibeam designated service areas and Sify tower leads/ service providers and required operations management.
STRATEGIC
TACTICAL
OPERATIONAL
Regular meetings to:
  Communicate Your strategic business direction and priorities
  Link business and IT change
  Financial oversight
  Business Transformation
Regular meetings to:
  Review overall project plans
  Allocation of resources
  Ensure priorities are met
Day-to-day control:
  Execute project plans
  Ensure priorities are met
  Manage change control
On-going Service Delivery:
  Achieve or exceed set deliverables
  Regular reporting thru Dashboard
Executive Steering Committee
  INFIBEAM
  SIFY
Steering Committee
  INFIBEAM
  SIFY
Project Office
  INFIBEAM
  SIFY Project Executive
Service Delivery
  SIFY Delivery Team
Relationships at executive, management and practitioner levels.
Management of contract deliverables and functional.
A management system for reviewing, status reporting and addressing issues.
We recommend a 3-Tier Relationship to ensure that the Project objectives are fully met
Specific roles and responsibilities to be shared at a later stage

## Slide 28: Service Framework
SERVICE STRATEGY
Strategy Management
Service Portfolio Management
Demand, Financial Management
Business Relationship Management
Information Security Management
Service Catalogue Management
Transition Planning & Support
IT Service Continuity Management
IT Availability Management, Supplier Management
Service Level Management
Capacity Management
Change Management
Service Asset & Configuration, Release and Deployment Management
Knowledge Management
Service Validation & testing
Event Management
Request Fulfilment
Problem Management
IT Operations Management*
SERVICE DESIGN
SERVICE TRANSITION
SERVICE OPERATIONS
CONTINUAL IMPROVEMENT
Service Desk*
Incident Management
Technical Management*
Access Management
Continual Improvement

## Slide 29: Support Organization
Infibeam IT Leads
Cloud Lead
Systems Lead
Database Lead
Storage/Bck Lead
NW/Sec Lead
Tech Support
Technical Delivery Manger
(Project In Charge)
Service Delivery
Head
Infibeam IT Project
Manager
Infibeam Project Director
Cloud Engineers + EMS Engineer
Sys Admins
Database Engineers
Storage & Backup Engineers
Network & Security Engineers
Support Engineers
Infibeam
Sify Offsite
Practice Head
Infibeam Project Committee Head

## Slide 30: Project Critical Success Factors
CRITICAL SUCCESS FACTOR | STEPS TO ACHIEVE CRITICAL SUCCESS FACTORS
Understanding of Scope, Deliverables, Outcome | Involvement of Solution, Delivery, Implementation, Operation leads from day-1 in all key discussions, decision making with Infibeam team Role playing in HLD, LLD, test process/perceived outcome
Project scheduling | Ensure timely delivery of ICT Infra hardware, Licenses
Timely validation, approval on HLD, LLD, deployment strategy, policies | Approved HLD, LLD, Config documents, security / backup policy, IS/ISO/BCP policy
OEM Involvement at all stages | OEM involvement in Planning, Designing, and FAT to ensure solution workability, technological integration. OEM validation of design as Industry Best-practice (post implementation)
Acceptance, Final Test (FAT) strategy | Detailed use cases, test cases, test process and perceived outcomes
Risk management | Risk register with perceived risks, risk matrix, risk mitigation strategy, roll-back plan
Operation Transition | Selective Operation team to be part of implementation Roll-out of Helpdesk, services through helpdesk Handover to operation team for steady state support

## Slide 31: Assumptions & Considerations
We have considered CSP based solution as a Option 1 & 2 which is VM based solution for IAAS platform
Compute is taken as per assumptions due to non-availability of AWS Core/Mem count per instances
Per Instances Storage is assumed due to non-availability of data from Customer End
Application IOPS are assumed and can be discussed with customer prior to finalisation of actual BoM
AWS RDS data is unavailable for sizing & is assumed for BoM creation
Application details are unavailable for profiling and are assumed to be light loaded applications
OS, App & DB licenses are assumed to be provided by Customer end. Current Operating System is Ubantu & database is MySQL
Future Infibeam customer migration to Infibeam Cloud is assumed & considered to be on Linux environment as per customer details
Remote monitoring & management services with onsite LI Support for Smart Hands
Seating Space & other IT Infrastructure for L1 Resources deployed onsite
Passive Cabling is assumed for 10 Racks

## Slide 32: Exclusion
Migration of AWS Workload to Infibeam DC
Application Deployment, Management & Maintenance
DR Services
Onsite Helpdesk
Rack Supply
Power Provisioning, cooling & other DC Non-IT Facility related Services

## Slide 33: Bill of Materials

## Slide 34: Terms & Conditions