## Slide 1
LUCAS INDIAN SERVICE
SAP Case Study

## Slide 2: Lucas – SoH Migration
Scope of Work
Solution Highlights
Benefits
Client
Overview
Challenges
Improvement in SAP System with Latest EHP Level
Key Business Benefits of SAP HANA like Performance, Efficiency, Optimum Data Management, Simplification and Innovation.
Business continuity in the event of Primary Disaster
Technical Upgrade from SAP ECC 6.0 EHP5 to ECC 6.0 EHP7
DB Migration from Oracle 11G to HANA 2.0
SAP HANA DR Setup
No VPN Connection provided by Customer to access their Network (Customer Provided only TeamViewer connection for the entire SOH Migration Project)
Source Production Server Hardware was Older and Lower Performance Disk I/O which took more time to complete SUM tasks ( Ex : DDIC Activation Jobs ).
10 MBPS Link was provided between DC to DR replication. So, during Initial DR replication of 500 GB Data transfer DC to DR took longer time to complete (5 days)
( Phase – I ) Performed EHP Upgrade along with Suite on HANA Migration at Single Step Approach using DMO Technique in SANDBOX System.
( Phase – II ) Performed EHP Upgrade along with Suite on HANA Migration at Single Step Approach using DMO Technique in DEV, QA & PRD System
( Phase – III ) Setup HANA DR Replication for Production Server
Lucas Indian Service (LIS) established in 1930, is a specialist organization in sales and service of "Lucas-TVS" auto electrical and "Delphi-TVS" diesel fuel injection equipment.

## Slide 3
Thank You